MOMENTUM CREATION SYSTEM V2

Platform Audit Priority Task List

A clean execution checklist distilled from PLATFORM_AUDIT.md, ordered from the highest-priority blockers through longer-horizon optimization work.

| Source | PLATFORM_AUDIT.md |
| --- | --- |
| Generated | July 10, 2026 |
| Task count | 173 numbered checklist items |
| Ordering | P0 immediate blockers first, then P1, P2, and P3 work |

Use this as the execution backlog. Each item has a checkbox before the number. The numbering is global so priority order is unambiguous.

# P0 - Immediate / Critical

Release blockers, governance blockers, and correctness issues that should be handled first.

|  | No. | Task |
| --- | --- | --- |
| ☐ | 1. | Michael runtime: Resolve the Michael runtime contract decision: degraded safe_fallback versus next_training_step for server-owned turns. |
| ☐ | 2. | Michael runtime: Update either the Michael implementation or the tests so the contract is explicit and no longer drifted. |
| ☐ | 3. | Michael runtime: Add regression coverage for empty body, explicit English, and explicit Spanish Michael runtime requests. |
| ☐ | 4. | Verification: Rerun the full server Vitest suite until the Michael runtime failure cluster is green. |
| ☐ | 5. | Verification: Resolve pnpm dependency approval state for argon2 and esbuild so normal gates run without bypass flags. |
| ☐ | 6. | Operations: Document the accepted local gate command pattern if pnpm approval state intentionally remains constrained. |
| ☐ | 7. | Chroma: Fix Chroma health heartbeat readback so the metadata field used for write and readback matches. |
| ☐ | 8. | Chroma: Add a regression test for Chroma health readback and metadata filtering. |
| ☐ | 9. | Operations: Validate the admin triple-stack health probe after the Chroma heartbeat fix. |
| ☐ | 10. | Agents: Create AI_AGENT_PLAYBOOK.md or formally reconcile the missing file to a named current replacement. |
| ☐ | 11. | Agents: Link the agent playbook to AGENT_ARCHITECTURE.md, AGENT_PROMPT_GOVERNANCE.md, and runtime agent docs. |
| ☐ | 12. | VM/RVM: Create the explicit VM/RVM governance decision or ACR before expanding live delivery. |
| ☐ | 13. | VM/RVM: Add a VM/RVM compliance checklist covering automation, qualification, PMV, copy, and provider controls. |
| ☐ | 14. | VM/RVM: Confirm VM live delivery remains disabled until the governance and compliance checklist is approved. |
| ☐ | 15. | GraphRAG: Keep GraphRAG and Context Manager live flags off until canary criteria are written and approved. |
| ☐ | 16. | Docs: Regenerate or clearly mark docs/build-registry.md as stale/current so agents do not rely on old status. |
| ☐ | 17. | Docs: Replace, remove, or explicitly mark the stale root TASK.md on main. |
| ☐ | 18. | Docs: Regenerate graphify output or add a visible stale-against-HEAD warning to existing graphify artifacts. |
| ☐ | 19. | Release: Document the current release blockers and cautions in the active project tracking location. |
| ☐ | 20. | Verification: Run typecheck, build, and server tests again after P0 fixes and record the clean gate result. |

# P1 - High Priority

Core consolidation work that protects data integrity, governance, compliance, and operator confidence.

|  | No. | Task |
| --- | --- | --- |
| ☐ | 21. | Persistence: Inventory all 56 tripleStackWrite call sites. |
| ☐ | 22. | Persistence: Classify every tripleStackWrite call as graph_critical, knowledge, or operational. |
| ☐ | 23. | Persistence: Migrate BA identity writes to the tiered write model. |
| ☐ | 24. | Persistence: Migrate sponsor immutability writes to the tiered write model. |
| ☐ | 25. | Persistence: Migrate token lifecycle writes to the tiered write model. |
| ☐ | 26. | Persistence: Migrate pool placement writes to the tiered write model. |
| ☐ | 27. | Persistence: Migrate CRM ownership writes to the tiered write model. |
| ☐ | 28. | Persistence: Migrate VM ownership and provider queue writes to the tiered write model. |
| ☐ | 29. | Persistence: Migrate knowledge approval writes to the tiered write model. |
| ☐ | 30. | Persistence: Move graph-critical records to writeGraphCritical with rollback and readback expectations. |
| ☐ | 31. | Persistence: Move knowledge records to writeKnowledge with durable projection through the outbox. |
| ☐ | 32. | Persistence: Move operational records to writeOperational with durable projection through the outbox. |
| ☐ | 33. | Persistence: Add failure simulation tests for graph-critical, knowledge, and operational write tiers. |
| ☐ | 34. | Persistence: Expose projection outbox dead letters in the admin surface. |
| ☐ | 35. | Persistence: Build a cross-store reconciliation job for Mongo, Neo4j, and Chroma. |
| ☐ | 36. | Persistence: Create an admin consistency report for half-writes, stale projections, and orphan records. |
| ☐ | 37. | Schema: Create a schema catalog across Mongo collections, Neo4j labels, Chroma collections, route payloads, and shared types. |
| ☐ | 38. | Mongo: Create a Mongo collection ownership map. |
| ☐ | 39. | Mongo: Run a Mongo index audit and document the index plan for high-volume collections. |
| ☐ | 40. | Neo4j: Create the Neo4j labels, relationships, and constraints catalog. |
| ☐ | 41. | Neo4j: Add Neo4j constraint creation and migration scripts. |
| ☐ | 42. | Chroma: Create the Chroma collection catalog by purpose, domain, language, source, and metadata contract. |
| ☐ | 43. | Chroma: Add Chroma metadata contract tests for canonical ids, tenant, domain, language, readiness, and source. |
| ☐ | 44. | API: Generate a current API route map from server/src/index.ts and route modules. |
| ☐ | 45. | Security: Generate a route access matrix covering auth, admin, Steve completion, and VM entitlement gates. |
| ☐ | 46. | Security: Add tests proving every admin route is protected by requireAdmin. |
| ☐ | 47. | Security: Add tests proving gated BA routes enforce auth and onboarding gates where intended. |
| ☐ | 48. | Security: Add tests proving pre-gate routes stay limited to the approved pre-gate surface. |
| ☐ | 49. | Compliance: Add architectural linting for prospect-facing forbidden terms and route placement mistakes. |
| ☐ | 50. | Compliance: Add a PMV/prospect-facing compliance scanner for apps/com. |
| ☐ | 51. | Compliance: Add compliance checks around ScriptMaker and Ivory generated copy paths. |
| ☐ | 52. | PMV: Create the PMV contract mapping concepts to allowed language, forbidden language, fields, and events. |
| ☐ | 53. | PMV: Create the PMV analytics event taxonomy without earnings, cycle math, or placement claims. |
| ☐ | 54. | CRM: Create the canonical CRM lifecycle state model. |
| ☐ | 55. | CRM: Map invitation token, prospect account, CRM, callback, webinar, VM/RVM delivery, and outcome states. |
| ☐ | 56. | CRM: Add explicit CRM and follow-up state transition audit entries. |
| ☐ | 57. | CRM: Add stuck CRM and follow-up cleanup jobs. |
| ☐ | 58. | CRM: Create an admin state integrity report for stuck, duplicated, orphaned, and inconsistent records. |
| ☐ | 59. | Agents: Create the agent registry for Steve, Michael, Ivory, ScriptMaker, admin recommendations, and future agents. |
| ☐ | 60. | Agents: Tie prompts to versions, owners, tests, allowed inputs, forbidden outputs, and degradation behavior. |
| ☐ | 61. | Agents: Add no-scoring, no-qualification, and no-income-claim tests for agent outputs. |
| ☐ | 62. | Michael: Generate a Michael catalog key and response type registry. |
| ☐ | 63. | Prompts: Create the prompt review, versioning, and deployment approval workflow. |
| ☐ | 64. | Admin: Create admin agent health/debug cards. |
| ☐ | 65. | Docs: Regenerate docs/build-registry.md from the project wireframe and code evidence. |
| ☐ | 66. | Docs: Add freshness metadata to core docs and generated artifacts. |
| ☐ | 67. | Docs: Mark historical and generated docs with explicit authority status. |
| ☐ | 68. | Docs: Add stale-document detection to CI or the agent workflow. |
| ☐ | 69. | Persistence: Generate and maintain a persistence write catalog as part of CI. |
| ☐ | 70. | Operations: Expose outbox worker status and retry metrics. |
| ☐ | 71. | Operations: Create an operational dashboard for workers, persistence, delivery, projections, and knowledge readiness. |
| ☐ | 72. | Operations: Add structured correlation ids for token, invitation, CRM, and VM/RVM flows. |
| ☐ | 73. | Security: Create a permissions matrix by route, role, entitlement, and gate. |
| ☐ | 74. | Entitlements: Create an entitlement admin audit view. |
| ☐ | 75. | Audit: Create a unified admin audit-event taxonomy. |
| ☐ | 76. | Admin: Add tests for destructive or governance-sensitive admin actions. |
| ☐ | 77. | VM/RVM: Document VM/RVM lifecycle schemas for campaigns, recipients, queue, webhooks, attempts, and tokens. |
| ☐ | 78. | VM/RVM: Create a VM/RVM provider queue failure and stuck-state dashboard. |
| ☐ | 79. | VM/RVM: Add VM/RVM copy compliance tests. |
| ☐ | 80. | VM/RVM: Add idempotency keys for VM/RVM provider events and webhooks. |
| ☐ | 81. | Delivery: Add delivery retry, backpressure, and dead-letter controls. |
| ☐ | 82. | Resources: Define resource and content lifecycle states: draft, review, approved, active, archived, superseded. |
| ☐ | 83. | Resources: Build the unified resource catalog schema. |
| ☐ | 84. | Resources: Add a content publishing gate requiring Chroma and Neo4j readiness before retrieval. |
| ☐ | 85. | Knowledge: Map the candidate-to-approved knowledge workflow end to end. |
| ☐ | 86. | Knowledge: Add active and retrieval-ready knowledge status to admin. |
| ☐ | 87. | Knowledge: Connect approved knowledge store to GraphRAG through tiered writes and the projection outbox. |
| ☐ | 88. | GraphRAG: Add GraphRAG retrieval-readiness tests across Mongo, Chroma, Neo4j, and Context Manager packets. |
| ☐ | 89. | Context: Create the Context Manager packet contract and trace schema. |
| ☐ | 90. | Context: Expose Context Manager degraded reasons in admin or runtime diagnostics. |
| ☐ | 91. | Knowledge: Add source lineage and citation storage for knowledge records. |
| ☐ | 92. | Schema: Add schema drift CI checks. |
| ☐ | 93. | Docs: Generate route, access, schema, and persistence maps into the documentation set. |

# P2 - Medium Priority

Product unification, workflow completion, content operations, and scale-hardening work.

|  | No. | Task |
| --- | --- | --- |
| ☐ | 94. | Launch Center: Decide whether Launch Center is a named surface or cockpit umbrella concept. |
| ☐ | 95. | Launch Center: If Launch Center is a named surface, create its route and data catalog. |
| ☐ | 96. | Launch Center: If Launch Center is an umbrella concept, document cockpit, training, invitation, and CRM composition. |
| ☐ | 97. | Launch Center: Create a launch state projection combining orientation, training, invitations, profile, and CRM readiness. |
| ☐ | 98. | Launch Center: Add a launch readiness admin view that avoids ranking or scoring people. |
| ☐ | 99. | Resource Center: Define the Resource Center product boundary. |
| ☐ | 100. | Resource Center: Build Resource Center UI with search, filters, categories, and version-safe content. |
| ☐ | 101. | Resource Center: Connect resources to training modules and event materials. |
| ☐ | 102. | Resource Center: Add resource usage analytics and stale-resource warnings. |
| ☐ | 103. | Event Center: Define the Event Center product boundary. |
| ☐ | 104. | Event Center: Build Event Center BA and admin UI. |
| ☐ | 105. | Event Center: Add event model fields for type, visibility, capacity, registration, reminders, attendance, and follow-up. |
| ☐ | 106. | Event Center: Connect event attendance to CRM follow-up. |
| ☐ | 107. | Follow-up: Build a unified follow-up queue. |
| ☐ | 108. | Event Center: Add multi-timezone event handling tests. |
| ☐ | 109. | Delivery: Add email and SMS reminder governance for event workflows. |
| ☐ | 110. | Training: Build the training module catalog with ids, prerequisites, completion criteria, content sources, and routes. |
| ☐ | 111. | Training: Reconcile the full 20-module training target with the current implementation. |
| ☐ | 112. | Training: Add a training effectiveness feedback loop tied to approved knowledge and outcomes. |
| ☐ | 113. | Training: Add admin training analytics that avoid ranking or scoring people. |
| ☐ | 114. | Training: Add Spanish and English parity checks for training content. |
| ☐ | 115. | Orientation: Create the current orientation state machine. |
| ☐ | 116. | Orientation: Add an admin diagnostic for stuck, duplicate, or inconsistent orientation records. |
| ☐ | 117. | Orientation: Create the current orientation content inventory. |
| ☐ | 118. | Steve: Connect Steve profile outputs to tailored training and launch guidance. |
| ☐ | 119. | Steve: Add Steve route, completion, and gate tests. |
| ☐ | 120. | Steve: Add Steve prompt and playbook entries. |
| ☐ | 121. | Michael: Create a Michael runtime health and admin debugger. |
| ☐ | 122. | Michael: Create a single source of truth for Michael language and fallback behavior. |
| ☐ | 123. | Ivory: Register Ivory and ScriptMaker prompts in the prompt registry. |
| ☐ | 124. | Ivory: Add generated-output audit records with prompt version, input, user, and compliance result. |
| ☐ | 125. | LLM: Add LLM provider error observability and retry/degradation reporting. |
| ☐ | 126. | PMV: Build a PMV dashboard without earnings or placement claims. |
| ☐ | 127. | Cockpit: Add deterministic cockpit next-step suggestions from lifecycle state. |
| ☐ | 128. | Admin: Add admin bottleneck reports for invitations, CRM, training, events, and delivery. |
| ☐ | 129. | Frontend: Reduce the team app bundle size through code splitting or manual chunks. |
| ☐ | 130. | Frontend: Resolve the com app dynamic/static import split warning. |
| ☐ | 131. | Admin: Add pagination and index awareness for high-volume admin views. |
| ☐ | 132. | Context: Add caching and batching for Context Manager and GraphRAG retrieval canaries. |
| ☐ | 133. | Chroma: Add Chroma re-index tooling and age-out policy. |
| ☐ | 134. | Knowledge: Add source conflict detection. |
| ☐ | 135. | Knowledge: Add stale knowledge correction and supersession workflow. |
| ☐ | 136. | Neo4j: Add graph traversals for orphan and duplicate detection. |
| ☐ | 137. | Neo4j: Add sponsor immutability graph verification tests. |
| ☐ | 138. | Neo4j: Add pool positioning graph verification tests. |
| ☐ | 139. | VM/RVM: Add a provider-independent queue abstraction. |
| ☐ | 140. | VM/RVM: Add throttling and rate limits for delivery providers. |
| ☐ | 141. | Privacy: Run a privacy and minimal-exposure review for Steve profile data. |
| ☐ | 142. | Content: Add content versioning for training, orientation, resources, and event materials. |
| ☐ | 143. | Release: Add live-environment smoke tests for email and LLM keys. |

# P3 - Later / Strategic

Longer-horizon expansion after the release blockers, governance layer, and core catalogs are stable.

|  | No. | Task |
| --- | --- | --- |
| ☐ | 144. | Knowledge: Activate one narrow approved-knowledge domain as the first canary. |
| ☐ | 145. | Context: Expand Context Manager use to Michael training only after the first canary passes. |
| ☐ | 146. | GraphRAG: Expand GraphRAG beyond the first canary domain. |
| ☐ | 147. | GraphRAG: Add GraphRAG source citation UI. |
| ☐ | 148. | Admin: Build advanced admin knowledge dashboards. |
| ☐ | 149. | Neo4j: Add a graph lineage explorer. |
| ☐ | 150. | Scale: Externalize the in-process event bus for multi-instance deployment. |
| ☐ | 151. | Scale: Externalize high-volume worker queues. |
| ☐ | 152. | Scale: Add multi-instance coordination for SSE, workers, and delivery jobs. |
| ☐ | 153. | Neo4j: Add deeper graph diagnostics and lineage queries. |
| ☐ | 154. | Docs: Automate route inventory generation from code. |
| ☐ | 155. | Docs: Automate schema documentation from Zod and shared TypeScript types. |
| ☐ | 156. | Resources: Add governed resource suggestions based on approved knowledge and user context. |
| ☐ | 157. | PMV: Add advanced PMV reporting linked to cockpit behavior without income or placement claims. |
| ☐ | 158. | Events: Add attendance, no-show, and post-event trend analytics. |
| ☐ | 159. | Knowledge: Build content deduplication and chunking for large knowledge imports. |
| ☐ | 160. | Chroma: Build batch embedding pipelines for large imports. |
| ☐ | 161. | Retrieval: Add retrieval latency budgets and caching policies. |
| ☐ | 162. | Launch Center: Add launch plan templates tied to Fast Start and PMV. |
| ☐ | 163. | Recommendations: Add resource, event, and training recommendation rules that remain non-scoring. |
| ☐ | 164. | Ivory: Add Spanish variants for generated compliant copy. |
| ☐ | 165. | Prompts: Build a prompt deployment dashboard. |
| ☐ | 166. | Agents: Build an agent memory read/write audit dashboard. |
| ☐ | 167. | Operations: Add worker and queue runbooks for production operations. |
| ☐ | 168. | Compliance: Add multi-language compliance review workflow. |
| ☐ | 169. | Docs: Add a generated endpoint map to every release handoff. |
| ☐ | 170. | Schema: Add migration guides for future schema changes. |
| ☐ | 171. | GraphRAG: Add graph-aware stale knowledge alerts. |
| ☐ | 172. | Admin: Add operational drill-downs for cross-store lineage. |
| ☐ | 173. | Governance: Review this task list after P0/P1 completion and regenerate the priority order from the updated repo state. |